|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 29/9/14 | |
| Start Time: | 9.30 | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review previous work set * Discuss questionnaires * Begin iteration 1 | | |
| Discussion:   * Previous work, Ben to carry on working, Rich completed usecases and database design, Steve to carry on working on legal problems, Charlotte completed questionnaires and doc * Still not sure on feasibility study- talk to yang * Iteration 1- login screen, what fields are needed, passwords- need to research what passwords can be required for health care/ private and personal data, 2 factor authentication and google authenticator * We need more usecases for iteration 1 for reset password and failed login * What framework are we going to use- Django? | | |
| Achievements:   * Designed tables and fields for iteration 1 database * Clear on what work needs to be done and discovered more research- passwords and what framework * Started iteration 1 | | |
| Actions:   * Ben- upload all docs completed today and continue work on design to have to show Yang tomorrow, market research, why agile methodology, purpose and objectives and why a web app. * Rich- Use cases for reset password and failed login, entity diagram, physical database model and conceptual database model * Steve- legal doc, design test cases and plan, network diagram * Charlotte- meeting mins, password research, iteration plan doc 1 Speak to yang about feasibility study. | | |
| End Time: | | 11.30 |
| Next Meeting Date: | | 30/9/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 1pm and 4pm |