|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 8/10/14 | |
| Start Time: | 9.30 | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Check the tracking document is up to date * Begin pair programming | | |
| Discussion:   * Rich completed all work- just needs to add models to the project plan iteration 1 * Steve- sent logo away, test cases all complete, broken up requirements even further * Ben- QA doc complete, designs just about complete just add to doc * Charlotte- complied questionnaires, updated tracking doc, automated email design * Decided to add all tracking to the Gantt chart- rich to do * Begin programming together * Realised total miss communication- test cases had not accounted for total registration screen * Updated test cases together | | |
| Actions:   * Ben continue with work and upload to git hub * Steve tweak test cases so format correct * Rich update models and add tracking doc to Gantt chart * Charlotte- meeting mins | | |
| End Time: | | 11.30am |
| Next Meeting Date: | | 9/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 2pm |