|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 13.10.14 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Check the tracking document is up to date * Carry on with iteration 1 work | | |
| Discussion:   * Rich- sessions, login and log out, converted onto raptor, database design * Steve- Database design, updated test plan, started session locked * Ben- updated objectives and assumptions, design documents * Charlotte- meeting mins, JavaScript validation, Gantt chart update * Pair programming- have to add another field to the database to count the amount of attempts logged in- needs to be tested and documented * Need to remember to create branches so we are not all editing the master branch and only commit once changes are fully functioning and working. * All split up working * Char back end validation * Ben- JavaScript * Steve- account locking * Rich- automated test cases * Once completed rich worked on automated email on verified account, Ben on more javascript, Char terms and conditions page and reset password with Steve. | | |
| Actions:   * Ben- JS email and DoB * Steve- reset password * Char- meeting mins, try and break the code of what we have done * Rich- unlock account email   All for tomorrows meeting | | |
| End Time: | | 6pm |
| Next Meeting Date: | | 14/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 11am |