|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 14/10/14 | |
| Start Time: | 11am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Review work set from last meeting * Check the tracking document is up to date * Finished any loose ends * Testing * Finish off database design from last meeting with Yang * Review iteration 1 * Begin iteration 2, assign tasks and work for the week * Ben uploaded designs? | | |
| Discussion:   * Everyone worked on the work set the day before, Charlotte complete, Rich completed but needs integrated with Steve’s work, Steve 95% finished, Ben still working on email and date function. * Split up into groups- Rich and Steve to collaborate work and merge all their branches * Rich catch the errors, Steve reset password, Ben JavaScript, Char finish the automated tests. * All come together to check on work every 45mins- discuss errors we are all facing * Rich helping Ben with JavaScript * Steve working on email link from reset password * Begin testing- Char tester, Steve over view, Ben writing up fails * A lot of database tests failed need to review * We are getting to far behind on this next iteration already need to have a plan. * Ben and Char to move onto iteration 2 * Rich and Steve resolve all errors and bugs iteration 1 | | |
| Actions:   * Rich and Steve resolve all errors and bugs iteration 1 * Char meeting mins, iteration 1 review, iteration 1 plan- use cases and aims, iteration 2 coversheet * Ben upload design doc, finish JavaScript, test cases for iteration 2 | | |
| End Time: | | 5pm |
| Next Meeting Date: | | 17/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 9am |