|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 20/10/14 | |
| Start Time: | 2pm | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review last meetings minutes * Review the Ben's software suggestion (Rally) and make a decision whether to go forward using it. * Review work set from Fridays meeting and discuss any issues. * Please then come up with a plan, based on work that has been completed, for the next week. E.g. spilt up and pair programming etc. * Decide a next meeting time and date. (this will depend on how much work has been done over weekend, work you get done in the meeting etc) | | |
| Discussion:   * Spoke with Ben’s dad- Rally looks really good and really effective. However, since we have already started could be too much work to convert everything and not sure it is right for the project. * Vote- All no in the end because we are too far in the project to change everything now * Work done since Friday- Steve Gantt chart and account locked, Ben- nothing, Rich- Test document in progress and layout work in android, Charlotte- Meetings mins, corpus index, Gantt chart * Work to do left: * Ben- Reg and login CSS, errors CSS, change home screen design, test cases. Rich- close issues and tech document, Steve Network diagram, JS date, Ajax username, add database design to iteration 1 doc. * Use Tuesday as a catch up day and meet Wednesday for programming * Reviewed issues tracker and checked all documents up to date * Went over Gantt chart | | |
| Actions:   * Finish off any outstanding work * Meeting on Wednesday to program | | |
| End Time: | | 3pm |
| Next Meeting Date: | | 22/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 9am |