|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 8.12.14 | |
| Start Time: | 14.30 | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Review Issues doc * Review Gantt chart * Review risks * Come up with a plan for the week | | |
| Discussion:  Work set from last week:  Ben:  Validation on appointments- Not done  Add test cases to portal- Done  Rich:  Add medication- make repeat either a yes or a no box or something? - Done Edit medication- part done  Test cases- part done  Documentation- technical documentation  Steve:  Move past appointments to the past- Done  Update network diagram  Charlotte:  Android- appointments start- Done  Check plans- Done  Review issues- encrypts password android needs to be completed this week, other issues handled over Christmas.  Risks- review over Christmas meeting  Gantt chart- Charlotte to update this evening  Plan for the week- meet tomorrow for pair programming. | | |
| Actions:  Rich- user documentation layout, finish edit medication  Charlotte- Gantt chart  Ben- finish weekend work  Steve- network diagram  Plan for the week- pair programming tomorrow 9-2 | | |
| End Time: | | 3pm |
| Next Meeting Date: | | 12/12/14 |
| Next Meeting Location: | | Rochester after Yang’s meeting |
| Next Meeting Time: | | 11am |