|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 2.2.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review weekend work * Review issues * Review risks * Review Gantt chart * Discuss and problems * Plan for going forward | | |
| Discussion:   * Work completed-   Rich- profile pic, tests, API work  Steve- NHS, back up, not testing as the issue needs to be raised  Ben- all work  Charlotte- all except test cases as we need to raise the issue   * Updated risks- with push notifications being a problem for iteration 8 * Reviewed issues with connections re run tests * Raised testing problems-need to be sure what needs to be tested for iteration 7 etc | | |
| Actions:   * Sort out testing * Finish parts of android design * Finalise web design * Notifications and reminders- 2 go forward, 2 stay behind | | |
| End Time: | | 11am |
| Next Meeting Date: | | 4.2.15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 10am |