|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 13.2.15 | |
| Start Time: | 10am | |
| Location: | KITC | |
| Members: | All present | |
| Agenda:   * Review Yang’s meeting * Plan for the weekend what we are going to work on | | |
| Discussion:  From Yang’s meeting-   * Do we want a waiting bar?- *no* * We want to have a link from the patients profile to show their carers basic details and basic detail for a carer to see about their patient? – *full name, username, email address, telephone number?* * Put in better test data - *Yes* * Accept/ decline appointment- Yes- with notifications * location to and from patients appointments-  *already in the google API* * Check appointment times?- *Ajax* * Make connections clearer? *Done at later date* | | |
| Actions:  Ben-   * ​Dashboard- colours * Validation * sort out the bug on appointments * admin portal- edit accounts * view doc when on train   Rich-   * ​Reminders (web- all on Trello) * add telephone to the database * add profile pictures where they need to go * add medication stored from the DB to the prescriptions page * Finish Android design (PLEASE DON’T SPEND TOO LONG ON THIS) * front page   Steve-   * ​Password notifications * Appointments accept and decline * Java commenting   Charlotte-   * ​show connected persons details * admin portal username * search bar on search | | |
| End Time: | | 12pm |
| Next Meeting Date: | | 16.2.15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 9am |