|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 9.2.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last week’s work * Review last week’s meeting minutes * Review Gantt chart * Review risks * Review issues * Plan for the week | | |
| Discussion:   * Review the week set last Monday to be completed over the week. * Ben completed views section, account info API, designs iteration 9 and progress on validation and graphs for the admin portal and poster first draft. * Steve- notification web, Accept decline appointments, issues * Rich- progress on web reminders just AJAX to do and progress on android design. * Charlotte completed checking android, some java commenting, connections dashboard, plan iteration 9 and use cases iteration 9 and progress on correspondence. * No new risks or issues | | |
| Actions:   * Carry on with the lists sent out last week * Finish off iteration 9 | | |
| End Time: | | 10.00am |
| Next Meeting Date: | | TBC |
| Next Meeting Location: | | TBC |
| Next Meeting Time: | | TBC |