|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 2.3.15 | |
| Start Time: | 9am | |
| Location: | Canterbury | |
| Members: | All present | |
| Agenda:   * Review last weeks work * Review last weeks meeting minutes * Review Gantt chart * Review risks * Review issues * Plan for the week | | |
| Discussion:   * Reviewed all open issues and Rich mentioned a lot will close when several branches merge this week. * Risks- Closed push notifications because this have been solved, raised a new issue with the website not being in a good enough state for the screen shot to be taken for the poster which is due on Wednesday. * Gantt chart- Good * Last weeks work- Everyone made good progress however see actions for outstanding work to be complete over the next couple of days * Come together on Wednesday to write a list of everything left to work on before project work and priorities. | | |
| Actions:  Charlotte   * testing 8 * test 9 that are in the portal * java commenting * Admin portal- register and admin * test cases iteration 9 finish   Ben   * validation * admin portal graphs- finish * testing 8- record the tests * QA   Steve   * android notifications- finish * test cases iteration 8 * database update (8 & 9) * network diagram 9   Rich   * android notifications finish * merge android design * Track medication taken AJAX- decrease stock levels (when stock below 5 send reminder to carer) * automated tests 9 | | |
| End Time: | | 12pm |
| Next Meeting Date: | | 4/3/15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | tbc |