|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 9.3.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last week’s work * Review last week’s meeting minutes * Review Gantt chart * Review risks * Review issues * Plan for the week | | |
| Discussion:  Work completed over the weekend.  Ben: Progress on the admin portal  Steve: Android correspondence, security work and noticed a new problem  Rich: Fixed the problem with my patients and prescriptions android and progress on the track medication taken android.  Charlotte: Java commenting, work on prescriptions, closed 3 issues, testing android iteration 8 and 9.   * Gantt chart up to date and finished * We can close the risk on the poster as this was handed in on time * No new issues * Created a new list of priorities before project fair. | | |
| Actions:   * Meet as much as possible this week to pair program and discuss work progress. * Assigned work all on Trello | | |
| End Time: | | 12pm |
| Next Meeting Date: | | 10/3/15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 4pm |