|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 3/10/14 | |
| Start Time: | 10am | |
| Location: | Yang’s Office | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Check the tracking document is up to date * Discuss our Gantt chart and planning we have done | | |
| Discussion:   * Sys-admin still haven’t replied- can’t start our database, could start local then replicate over. * Discuss if 10 iterations is too much, 2 week turn over, we discussed as a group we prefer that * Discussed all the iterations through- NHS link - pull information or just a link, accessibility features – just a style sheet? Not sure how it works with android. * Yang- How is the registration done- do we allow patients to enter details, Steve- disclaimer * Yang- validation, email and user are genuine! Simple way is to send an email before the account is activated. Security very important as medical. Steve- we are using 2 FA * NHS spine database we cant use * Yang- Need a way to vet that the carer is who they say they are, a high level back end security and the patient has to be registered with someone? Group we are not trying to find carers, just trying to facilitate the carer and patients. Yang- need to make this clear!! * Yang- how do we know who each person is. We need a way to validate the carer is the carer the patient is expecting and not an alias. Could we have a password that the carer has to enter about the password? * Yang- could we do it both ways- carer search for patient and patient search for carer * Talk through tracking pages- how we track who has done what work, when it started, when expect to be finished, when it actually finished. * Review the Gantt chart and talk though all our iterations * User feedback end of winter term and then when product complete * Logo and name- needs to be clearer what the product is. * How are we going to market and make it available | | |
| Actions:   * Add additional information to the tracking sheet * Need to talk about a way to validate each patient and carer * How going to market and get it to the user * Logo work * Requirements doc, add all users | | |
| End Time: | | 11am |
| Next Meeting Date: | | 3/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 11am |