|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 7/11/14 | |
| Start Time: | 10am | |
| Location: | KITC | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Added assumptions from last week and database change all been updated * Show Yang implemented work from iteration 3- home screen, deactivate account web and android. * Show testing portal * Speak about scrum and agile methodology | | |
| Discussion:   * Assumptions added * Talking over splitting up the API and mentioned new problem that anyone can send a POST request to a URL and access our data. Asking if we need to priorities security or features and a working product. Yang- whatever you do make sure you document it and make it clear. All needs to be done from our point of view. * Showing the deactivated function in the web. Set to cascade so all data can be deleted. * Testing portal and discussed the issues in GIT hub. Can we link the issue number with GitHub? Can the issues to be automatically added? What is the point of the comments box in the testing portal? If an issue comments needs to be stored in GitHub rather than the testing portal. * Methodology- Yang- we don’t need to follow a literal way they just give us a guideline as to how we need to work. Need to make sure we have a good understanding of the methods and say why we are doing what etc. * Discuss iteration 4- how is best to link the carer and patient. | | |
| Actions:   * Explain methods more- update our document. * Look over requirement document and check they are consistent with our project. (Monday’s meeting) * Reflect on iteration 3 * Make sure development is shared and split up | | |
| End Time: | | 10.30am |
| Next Meeting Date: | | 14.11.14 |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | | 10am |