|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 5th December 4, 2014 | |
| Start Time: | 10am | |
| Location: | KITC | |
| Members: | All Present | |
| Agenda:   * Review last meeting minutes * Change the cancel button to reject/ web- web * Medication- change display * Medication function * Appointments function * Discuss iteration 5 plan change * Automated tests * Not going to have much to show next week | | |
| Discussion:   * Discussed the change in our iteration that we over estimated the amount of work set this task. Moved reminders and notifications to iteration 6. Yang- we need to priorities other work with project work as well. * Yang- make sure we play to everyone’s strengths. Don’t be embarrassed to ask for help. Communication is a key to success. Demonstrate everyone’s starting points etc. Group project so make sure everyone works well and to their strengths. * Changed the display on tablets, for each patient. Display is much clearer. Do we need to display stock left for the patient? * Shown display for carer side of the patient, Yang- whose job is to get the prescription, when stock is low? * Shown appointments, patient side showing appointments * Privacy setting on appointments- family and friends * Old appointments section? Or archive? * Details section used for extra notes? * Discussed we will not have much to show Yang next week with prioritising other work * Yang- are we going to have user acceptance testing over Christmas? | | |
| Actions:   * Alert for when repeat equals true and stock left then 10. * Change name to title for appointments? * After appointment time-needs to be deleted? * Old appointments and cancel appointments? * Validation on appointments? | | |
| End Time: | | 11am |
| Next Meeting Date: | | 12/12/14 |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | |  |