|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 16.2.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last weeks work * Review last weeks meeting minutes * Review gantt chart * Review risks * Review issues * Plan for the week | | |
| Discussion:   * Updated gantt chart, risk, issues * Weekend work- all completed * Set work for the next two weeks   Charlotte-   * connections dashboard- week 1 * plan 9- week 1 * usecases 9 * track patient carer correspondence - week 2 * testing 8- week 2 * check android going back to login - week 1 * java commenting - week 1&2 * security - week 2   Ben   * account info api - week 1 * validation - week 1 * designs iteration 9 - week 1 * admin portal graphs- week 1 * testing 8 - week 2 * need login views- week 2 * security - week 2   Steve   * notification web - week 1 * Accept decline appointments - week 1 * android notifications- week 2 * test cases iteration 8 - week 1&2 * database update (8 &9)- week 2 * network diagram 9- week 2   Rich   * Reminders web- week 1 * android notifications - week 2 * test cases iteration 9 - week 2 * finish android design - week 1 | | |
| Actions:   * See above | | |
| End Time: | | 11am |
| Next Meeting Date: | | 19.2.15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 3pm |