|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 19.1.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review Christmas work * Discuss any problems with Christmas work * Review any issues or risks raised over Christmas * Plan weekly meetings based on timetables * Discuss and come up with a plan for iteration 7 | | |
| Discussion:   * Talked through all work incomplete and completed over Christmas. * Design seems to be a big problem and is either braking things or taking to long to as and when we have time. As a group we have decided to move design to iteration 7 and push back the other iterations and just focus on what is most important. * Spoke out old risks and new risks and the API security problem. * Spoke over open issues on git hub and re opened the prescription issue as validation seems to be the problem. * Planned out work for the next design iteration * Talk through all open issues | | |
| Actions:  Rich and Steve- Android progress, heading/action bars/ date pickers  Charlotte- models  Ben- links, login box, texture on heading | | |
| End Time: | | 11.30am |
| Next Meeting Date: | | 21.1.15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 9am |