|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 26.1.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Check the tracking document is up to date * Review issues * Review risks * Plan for the week | | |
| Discussion:   * Ben completed deactivate- but not the design work, he said he will complete by the end of the day * Steve carried on android design work, worked on home pages and forgot password page * Rich worked on HTTPS, however one issue with it which has been raised and worked on web homepage. * Charlotte set up twitter and work on contact us page * Spoke over issues and closed the validation prescription issue as already one open * Risks- looked over and updated https as Rich has worked on these * Need to discuss next week the risk on account type. | | |
| Actions:   * Steve- network diagram, android design work * Rich- test cases iteration 4 add to portal and the API ones, android design work * Ben- designs, carer home * Charlotte- network, patient home | | |
| End Time: | | 11.45am |
| Next Meeting Date: | | 28/1/15 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 9.30am |