|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 9.2.15 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last weeks work * Review last weeks meeting minutes * Review Gantt chart * Review risks * Review issues * Plan for the week | | |
| Discussion:   * Ben- completed iteration 8 designs, validation nearly complete only date validation left and android, web design nearly complete just navigation finishes and settings pages to direct to right home page. * Rich- completed work on android design and merged profile picture and android design to master. Still need to work on issues and notifications * Steve- completed test cases to the portal and network diagram and gantt chart update. Still need to work on notifications and design. Also completed password encryption * Charlotte- completed html and user doc work and testing portal still need to work on java commenting * Risks update * Review issues- need to work on these more this week * Plan for the week and decide what tasks are most important to finish in the next 5 weeks * Next week start working on the poster and think about technical report. | | |
| Actions: | | |
| End Time: | | 12am |
| Next Meeting Date: | | 13/2/15 |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | | 10am |