|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 17.11.14 | |
| Start Time: | 9am | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Review issues document * Review gantt chart * Review risks * Discuss technical document * Discuss user document * Discuss agile document | | |
| Discussion:   * Gantt chart all up to date, charlotte updated * All issues still open, unable to close any * Risks- https nearly closed, will be closed by the end of the week along with the secure POST requests * Technical document- Rich showed us all how sphinx works and what we need to do. Everyone comment code as they go to make sure this can all be added automatically. We will also have separate sections for html, css, javascript etc. Another section for security. * User document- need to set up and template and this can be worked on over xmas * Why agile- another task for over xmas * Weekend work- Charlotte- profile page and testing, Rich- test cases, HTTPS, Steve- testing, android, Ben- android, usecases and design. * Rest of the meeting divide up work, charlotte and rich to carry on with web and steve and ben to carry on with android. | | |
| Actions:   * Rich and Charlotte- website connect function * Steve and Ben- android profile and connect function * Rich and Steve- finish HTTPS and secure POST requests. | | |
| End Time: | | 11.30 |
| Next Meeting Date: | | 21.11.14 |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | | 10am |