|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 27.10.14 | |
| Start Time: | 9.30 | |
| Location: | Library | |
| Members: | Charlotte, Rich and Steve (Ben excused) | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Review issues * Review risk document * Check Gantt chart up to date * Finish of last bits of iteration 2 and test iteration 2 | | |
| Discussion:   * Reviewed issue documents, all current none can be closed. Priority is the Boolean value box- assigned to Rich * Work set, Rich- linked the pages, Steve- Logic behind home page web, Charlotte- Front end validation. * Risk document- closed 2 risk, ben is back working. No new risks for iteration 3 * Updated Gantt chart with individuals work contribution. * Plan for the week, made a list of all the work that still needs to be completed for iteration 2 and what how to go forward for iteration 3. * Discussed design for deactivate account- drop down box for reasons why. A dynamic web page. Once a user enters why this will be stored in out database. | | |
| Actions:   * Rich- Test Cases iteration 3, Forgot password android, Boolean issue * Ben- home screen iteration 2 carer, validation check (issue doc), designs for deactivate * Steve- Test plan update, login android, update database * Charlotte- Testing iteration 2, aims and usecases iteration 3 | | |
| End Time: | | 11.30 |
| Next Meeting Date: | | 31/10/14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | tbc |