|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 3.11.14 | |
| Start Time: | 10am | |
| Location: | Library | |
| Members: | All Present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Review risk document * Review issues * Review Gantt chart | | |
| Discussion:   * Discuss outcomes and reviewed iteration 2 * Rich- separate views and functions for the python files. We discussed this needed to be done to make it more effective and clearer. This needs to be done now so we do not get any further. * Steve- creating a testing database and a webpage as we have found Word has been causing more problems. We feel this will be a more effective way to carry on testing in future. * Ben- carry on with design document * Charlotte- tested iteration 2 final, updated home screen for android, cover sheets and plans, deactivate page android * Android studio causing a lot of problems since the update, Charlotte had to reinstall again. * Rich laptop not loading any pages- library internet problem | | |
| Actions:   * Rich carry on separating structure * Ben html page for deactivate page * Meet again Tuesday and Thursday to carry on programming and working together on iteration 3. | | |
| End Time: | | 5pm |
| Next Meeting Date: | | 3.11.14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 10am |