|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 24.11.14 | |
| Start Time: | 9.30 | |
| Location: | Library | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Review work set from last week * Review Issues * Review Gantt chart * Review Risks * Debrief on iteration 4 | | |
| Discussion:   * Weekend work: Rich- display results web, de-activate account web, search in results, delete and cancel connection. Charlotte- header. * Limited other work done due to Ben unable to complete android without help, Stephen had work all weekend and unable to have time. * Closed the risk of secure way to connected carer and patient. However, this will always be a small issue as people could try to break this * Gantt chart update and created a plan for the week * One issue closed- database fields set to false * Discussion on iteration 5- talking through the design, are we going to interact with a database of drugs? * We need a database plan change as medication does not need as many fields, this need to be in prescription. * Just carers will be able to enter in medication details, also have the ability to update and delete * Both patient and carer can add appointments for a patient. Will also be able to edit and delete. * Testing APIs needs to be completed every iteration * How will we manage notifications? Research this.. * Split again in twos and share out both android and web work this week to make it easier as android is going to be much harder then web. * Ben to be assigned test cases so he can understand them and the structure of the code etc. | | |
| Actions:  Stephen:   * database update  iteration 5 * Network diagram iteration 5 * Add appointments functionality  iteration 5   Ben:   * ​Profile iteration 4 * Header iteration 4 * Comment API iteration 4 * Test cases iteration 5   + ​SQL tests for prescription table and medication table   + ORM tests   + API tests   + Web tests   + Android tests * Design  iteration 5 * Add appointments functionality ​ iteration 5   Rich:   * ​Test Cases iteration 4 * Usecases iteration 5 * Add medication details functionality  iteration 5   Charlotte:   * ​Testing iteration 4 * Aims & cover sheet  iteration 5 * Plan iteration 5 * Add medication details functionality iteration 5 | | |
| End Time: | | 11.30 |
| Next Meeting Date: | | 26.11.14 |
| Next Meeting Location: | | Library |
| Next Meeting Time: | | 12.00 |