|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 10.10.14 | |
| Start Time: | 10am | |
| Location: | KITC | |
| Members: | All present | |
| Agenda:   * Review last meetings minutes * Show all current work, website and documentation * Check about python and bootstrap | | |
| Discussion:   * In the process of updating our Gantt chart with everyone’s tasks, save Gantt chart regularly at the start and end of each iteration. * Logo- do we want the H to be capital, is it clear enough? * How we are going to market, this has been added to the feasibility study * Updated requirements with each separate user and we have a clearer understanding of each iteration. All required features will be implemented by Christmas. * ER- diagram completed and all database models updated with overall view. * Make it clear in the requirements that people may have more then one carer * Medication times need adding * Doctor and pharmacist need read only and adding to the database. Pharmacists to be able to review repeat prescription. Extra table needs for pharmacist. * Python security- using an Object relationship matter. No risk of SQL injection * Show our registration screen, need to validate and have a reset password and password check * Shown that password is hashed * Is it practical for the password to expire every 45 mins? Can a patient do this? * When a patient and carer connect then there will be a security question to check whom they are connecting with. * Test cases- too much paper? * Shown Yang all our automated tests. | | |
| Actions:   * Think about logo more * Change the meeting mins so the meetings with Yang are separate * Make it clear in the requirements that people may b more then one carer * In the models explain the assumption with an extra document. * Add activation field into password table * Add medication times and think more about the database design * Doctor and pharmacists need to be added to the database design- read only * Document/map what technologies we are using * Make project plan for iteration 1 clearer * Email cys-help about hosting website * Update test plan | | |
| End Time: | | 11am |
| Next Meeting Date: | | 17/10/14 |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | | 10am |