|  |  |  |
| --- | --- | --- |
| JustHealth- Meeting minutes | | |
| Date: | 22.1.15 | |
| Start Time: | 12pm | |
| Location: | KITC | |
| Members: | All present | |
| Agenda:   * Review work completed over Christmas * Show the trello list which has been completed * Discuss results of user testing * Discuss iterations going forward. | | |
| Discussion:   * Spoke over all documentation we completed over Christmas and loose ends we tired up. * User testing- we had 25 responses and lots mentioned about design, so we have decided to focus on design these to iterations. * Spoke over the ideas for the design- user navigation, dashboard, less pages, button styling, freshening up website. * Spoke over iteration * Yang- said week 20 we should have another user testing and also use the project fair for more testing. * Spoke over deadline and when we need to aim to complete work by. * Meeting 10am Friday morning as normal. * We also completed authentication over Christmas, so now not everyone can submit a POST request. We not check for authorized user. We are trying to cover all approaches of security. * Main aims for this term: push notifications and reminders for mobile and web. * What is the policy- will we remind them or can they mark it taken before they get the reminder. * Completed appointment reminders over Christmas and an admin portal for managing the application rather then managing and checking up on carers. | | |
| Actions:   * Create actual designs for the design iteration * Improve site map * User testing before project week * Update security document * Write up what the portal is for | | |
| End Time: | | 12.30 |
| Next Meeting Date: | | 30th Jan |
| Next Meeting Location: | | KITC |
| Next Meeting Time: | | 10am |