|  |  |
| --- | --- |
| JustHealth- Iteration 1 | |
| Iteration Start Date: | 29/9/14 |
| Iteration Finish Date: | 19/10/14 |
| Outline of what we want to achieve:   * Database design * Database creation * Fully functioning web login screen * Create basic registration screen | |
| What we Achieved:   * Database created * Login web page * Register web page * Automated emails to verify passwords and account * Forgot password * Account locked | |
| What we have learnt:   * Keep onto of work and don’t set unrealistic targets * Communicate more * Everyone needs to stay on to of work | |
| What we would do differently:   * Split up tasks more to make better use of everyone’s time * Communicate so no missing information and everyone understands the aims and goals | |
| Outstanding work: | |