|  |  |
| --- | --- |
| JustHealth- Iteration Number | |
| Iteration Start Date: | 27/10/14 |
| Iteration Finish Date: | 7/11/14 |
| Outline of what we want to achieve:   * Once a user has logged in on a phone they will be automatically directed to a home screen for either patient or carer. * To have the ability for a user to be able to de-active their account for both mobile and web. * When a user de-activates an account they have the option to either erase all their data or for it to be stored on our system in case they wish to return * When a user selects erase all data, all their data is deleted from the database * To store reasons why a user wants to de-activate their account | |
| What we Achieved:   * Home screen implementation for android * De-activate account for both mobile and web and users have the option for erase all their data or keep it on the database incase they would like to reactivate in the future. * Added the extra table to store the reasons why they wish to deactivate their account * All tested and working correctly | |
| What we have learnt:   * Spread out work more evenly and divide into pairs for the next iterations so we are more effective. | |
| What we would do differently:   * For future iterations we have decided to split into pairs. One pair will work on web and the other on android. Each iteration going forward we will switch about and ensure a even rotation. | |