|  |  |
| --- | --- |
| JustHealth- Iteration Number 5 | |
| Iteration Start Date: | 24.11.14 |
| Iteration Finish Date: | 9.12.14 |
| Outline of what we want to achieve:   * To have a fully functioning way for carers to add medication details for patients. * A secure and safe way to add medication details for patients to avoid human error * For carers and patients to be able to add appointment details. * The Android app to be integrated with the phones Google calendar. * Reminder functionality for both android and web to remind patients to take medication and when appointments are. * A notification system on both android and web so users are able to see requests or reminders. | |
| What we Achieved:   * Add medication, Add prescription, edit prescription, delete prescription- web and android * Add appointment, delete appointment, edit/ update appointment, google maps, appointment reminders on app, view upcoming appointments, view old appointments, invitee carer can book appointment with a patient. * Post requests- refactored. There is now a framework to pass requests to the API. * Feedback class for toasts | |
| What we have learnt:   * We have learnt a lot about feedback and navigation on the app (app structure) * Overestimated the amount of work we could achieve as we did not factor in other deadlines * How to interact with other application in android (calendar) * How to embed google maps * Considered design more with the app | |
| What we would do differently:   * Set realistic targets * Plan for other module deadlines * Collectively think about design and refer to the design documents more throughout the iteration. | |